## Slide 1: Agile vs. Waterfall: A Path Forward for ChadaTech
Presented by: Henry Huynh

## Slide 2: Explaining Agile Roles
Within a Scrum-Agile team, there are three distinct roles, each with a crucial part to play in a project’s success.

## Slide 3: The Product Owner
This role is the voice of the customer and the business. The Product Owner is responsible for maintaining and prioritizing the product backlog, which is essentially a list of all the features and requirements for the project. Their importance lies in ensuring the team is always working on the most valuable and important items.

## Slide 4: The Scrum Master
The Scrum Master acts as a coach and facilitator for the team. They help the team follow Scrum principles, remove any obstacles or impediments that slow down work, and protect the team from external distractions. The Scrum Master's importance is in enabling the team to be as efficient and productive as possible.

## Slide 5: The Development Team
This is the group of individuals who design, build, and test the product. The Development Team is self-organizing and cross-functional, meaning they have all the skills necessary to complete the work without needing outside help. Their importance is their collective ownership of the project and their collaborative approach to problem-solving.

## Slide 6: Explaining Agile Phases
In an Agile approach, the phases of the Software Development Life Cycle (SDLC) are not linear and sequential like in a traditional model. Instead, they are iterative and continuous.

## Slide 7: Iterative Process
Planning: At the start of each sprint, a small subset of features is planned.
Analysis: Requirements are refined and broken down into user stories for the current sprint.
Design & Development: The team designs and builds the features concurrently.
Testing: New features are tested continuously throughout the sprint.
Deployment: Working software is delivered in a potentially shippable increment at the end of each sprint.
The importance of this continuous cycle is that it allows for frequent feedback and enables the team to adapt to changes quickly, ensuring the final product meets the client’s evolving needs.

## Slide 8: Describing the Waterfall Model
A traditional waterfall model would have approached the SNHU Travel project very differently. All of the project's phases—requirements gathering, design, implementation, and testing—would have been completed in a rigid, sequential order. There is no going back to a previous phase once it is complete.
Consider the mid-project interruption we faced: the client requested a new “health and wellness" feature.
In a Waterfall Model: This would have been a major disruption. We would have had to halt our current work and submit a formal change request. This would likely have led to new contracts, re-documentation of the entire project, and a significant delay, as the change would ripple through the entire linear process.
In an Agile Approach: We seamlessly added the new requirement to our product backlog. The Product Owner prioritized it, and we pulled it into our next sprint. This iterative process allowed us to handle the change efficiently without derailing the project or causing significant delays.

## Slide 9: Waterfall or Agile: Factors to Consider
Choosing between a waterfall or Agile approach depends on several key factors. Our experience with the SNHU Travel project provides strong examples to support this.
Client Involvement & Flexibility: For projects where the client is a key partner and requirements may change, Agile is superior. Our client had evolving needs, and Agile's focus on collaboration and rapid adaptation allowed us to meet them. In contrast, waterfall works best when requirements are fixed and well-defined from the outset.
Project Complexity & Scope: Agile is ideal for complex projects where the end product is not fully known. By breaking the project into smaller user stories and sprints, we managed the complexity of a travel app. Waterfall, however, is often better suited for simpler, more predictable projects.
Project Timeline & Risk: Agile's iterative delivery of working software at the end of each sprint allows for early feedback and risk mitigation. This was a significant benefit for us. With waterfall, the risk is higher because the final product isn't seen until the very end of the development cycle.
Based on our experience, the dynamic nature of the SNHU Travel project made the Scrum-Agile approach the most effective choice, delivering a high-quality product efficiently while managing change.

## Slide 10: Works Cited
Layton, M. (2020). Agile project management for dummies (3rd ed.). John Wiley & Sons.
Project Management Institute. (2023). What is Agile? PMI.com. https://www.pmi.org/agile/what-is-agile
Rigby, D. K., Sutherland, J., & Takeuchi, H. (2021). Embrace agile development. Harvard Business Review. Retrieved from https://hbr.org/2021/05/embrace-agile-development
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org. https://www.scrum.org/resources/scrum-guide
Sommerville, I. (2022). Software engineering (11th ed.). Pearson.